## Slide 1
Sprint 1
Monica Lalor, Mikayla Kantorski,
Kaleigh Andrzejewski, Angela Gardner
BOOK PROJECT

## Slide 2
Tracks loans made to students
Sends reminder emails
Create an web interface that manages a personal book library
PROJECT FOCUS

## Slide 3
Design a website interface
Pick a Database
Figure out how user states correlate to database
Connect the database to our website
01
02
03
04
SPRINT GOALS

## Slide 4
Login
Registration
Library/Home
SPRINT ACHIEVEMENTS
Database

## Slide 5
Email functionality
Login/registration functionality
Registration page design
Login page design
Update PWEB
Connect Accounts
Add/edit books
Storing books in user’s library
Store book info in database
Home/book page design
Create database
Book scanner
Welcome/About page
TO DO
IN PROGRESS
COMPLETED
BACKLOG
Create & host website

## Slide 6
There are lots of books
  To store all of the book data in our database, we need 250 GB of storage
Free databases have limited storage
  Our biggest initial barrier was trying to find a database service
LESSONS LEARNED

## Slide 7
DEMO
Click here