## Slide 1
Sprint 1
Monica Lalor, Mikayla Kantorski,
Kaleigh Andrzejewski, Angela Gardner
BOOK PROJECT

## Slide 2
Tracks loans made to students
Sends reminder emails
Create an web interface that manages a personal book library
PROJECT FOCUS

## Slide 3
Research the tools to be used in this project and choose a database
Figure out how user states correlate to database
01
02
03
04
SPRINT GOALS
Design a functional website interface (add homepage and dashboard functionality
Connect the database to our website to begin designing tables

## Slide 4
Login
Registration
Library/Home
SPRINT ACHIEVEMENTS
Database

## Slide 5
Email functionality
Login/registration functionality
Registration page design
Login page design
Update PWEB
Connect Accounts
Add/edit books
Storing books in user’s library
Store book info in database
Home/book page design
Create database
Book scanner
Welcome/About page
TO DO
IN PROGRESS
COMPLETED
PROJECT BACKLOG
Create & host website

## Slide 6
Find ISBN Database
[ Done, ~2 hours ]
Research and decide on database
[ Done, ~4 hours ]
Basic login functionality
(can access the dashboard) [ Done, ~ 1 hour]
Research and troubleshoot database tools
[ Done, ~5 hours ]
Decide user interaction with the website
[ Done, ~1 hour]
Design tables for the Database
[ Not completed]
RESEARCH TIME ~ 12 HRS
Design Development Time ~6.5 HRS
Design pages of the website
[ Done, ~ 1.5 hours]
SPRINT BACKLOG
Basic dashboard functionality
(basic appearance) [ Done, ~4 hours]

## Slide 7
There are lots of books
  To store all of the book data in our database, we need 250 GB of storage
Free databases have limited storage
  Our biggest initial barrier was trying to find a database service
LESSONS LEARNED

## Slide 8
DEMO
Click here