Book Loan

Goals

1. Research the tools to be used in this project, especially the database
2. Design a functional website interface
3. Add homepage and dashboard functionality
4. Connect the database to our website to begin designing the tables
5. Figure out how user states correlate to database

Sprint Backlog

Research Time [ Total: ~12 hours ]

Find ISBN Database [ Done, ~2 hours ]

Research and decide on database [ Done, ~4 hours ]  
 Research and troubleshoot database tools [ Done, ~5 hours ]

Decide user interaction with the website [ Done, ~1 hour]

Design Development Time [ Total: ~6.5 hours]

Design pages of the website [ Done, ~ 1.5 hours]

Basic login functionality (can access the dashboard) [ Done, ~ 1 hour]

Basic dashboard functionality (basic appearance) [ Done, ~4 hours]

Design tables for the Database [ Not done, refer to Sprint 1 Retrospective ]