Book Loan

Goals

1. Research the tools to be used in this project, especially the database
2. Have a functional website design
3. Add homepage and dashboard functionality
4. Design database tables

Sprint Backlog

Research Time [ Total: ~12 hours ]

Find ISBN Database [ Done, ~2 hours ]

Research and decide on database [ Done, ~4 hours ]  
 Research and troubleshoot database tools [ Done, ~5 hours ]

Decide user interaction with the website [ Done, ~1 hour]

Design Development Time [ Total: ~6.5]

Design pages of the website [ Done, ~ 1.5]

Basic login functionality (can access the dashboard) [ Done, ~ 1]

Basic dashboard functionality (basic appearance) [ Done, ~4]

Design tables for the Database [ Not done, refer to Sprint 1 Retrospective ]