Goals

1. Have a functional search feature for users (using OpenLibrary API)
2. Add/edit book status front end functionality
3. Add renter information with email verification (frontend)
4. Creating databases (for users and their information) and connecting to the frontend
5. Storing account information

Sprint Backlog

Website Functionality Time [ Total: ~13 hours ]

Functional search feature [ Done, ~3 hours ]

Add/edit book status front end functionality [ Done, ~4 hours ]  
 Ability to add renter information (frontend) [ Done, ~4 hours ]

Email verification [ Not done, moved to sprint 3]

Welcome page design [Done, ~2 hours ]

Database Development Time [ Total: ~12.5]

Creating new databases and tables [ Done, ~ 4]

Storing account information for registration and login [ Done, ~ 2]

Connecting the database to the frontend [ Done, ~6.5]