Goals

1. Send Reminder Emails
2. Remove Books
3. Hosted API
4. Edit Books
5. Security Improvements
6. Welcome Page Improvements

Sprint Backlog

Hosted API [ Total: ~10 hours]

Send Reminder Emails [ Total: ~13 hours ]

Find an API [ Done, ~3 hours ]

Add a remind function and button [ Done, ~4 hours ]  
 Write the Email Script [ Done, ~4 hours ]

Get the secret API Key hosted somewhere secure [ Done, ~2 hours]

Remove Books [ Total: ~12 hours]

Add remove button [ Done, ~ 2 hours]

Remove function for backend database [ Done, ~ 4 hours]

Remove function to redisplay books on the dashboard [ Done, ~6]

Edit Books [ Total: ~2 hours ]

Edit status of books [Done, ~1 hour]

Add renter information for backend database [Done, ~1 hour]

Security Improvements [ Total: ~7 hours ]

Password Length and character requirements [ Done, ~3 hours ]

Check for existing accounts [ Done, ~2 hours ]  
 Pop ups for errors and successes [ Done, ~2 hours ]

Welcome Page Improvements [ Total: ~5 hours ]

Changed aesthetics and design [ Done, ~3 hours ]

Linked pages together/ added buttons for more convenient navigation [ Done, ~2 hours ]